## Slide 1
RISK DATA PLATFORM · TD SECURITIES
Risk Analytics Environment — Bulletin Board
Status of artifacts required for a robust Risk analytics environment on TDVIP.
FOR EXECUTIVE REVIEW
May 2026
● →
Live, ongoing improvement
●
Live / Active
◐
In Progress
○
Not Started
✕
Blocked
Concept | Activity | Status | Notes
TDVIP Infrastructure | Onboarding | ● → | Risk apps onboarded. Continuous improvement. (RAMS, strategy POC, Liquidity/CMOS data discovery)
Databricks Serverless | Vendor capability | ✕ | Not available — restricts metric views and BI consumption patterns.
MicroStrategy ↔ Unity Catalog | Vendor integration | ✕ | Integration with Unity Catalog not in place.
Upstream Domain Data (CDM) (Risk Adoption) | Availability in TDVIP | ○ | Currently in InfoP (Cloudera/Dremio). Open Q: data copy vs share Dremio catalog in-place.
Risk Produced Data | Ingestion | ● | In progress.
Risk Data Model (Foundational — App / Product group) | Build | ○ | Canonical entities, conformed names/types, PK/FK. POC with CMOS-databricks done.
Risk Data Products | Productization | ○ | Governance, contracts, DQ, lineage, stewardship, Collibra.
Risk Analytics Models | Build | ○ | Fact/dim, semantic layer aligned to use cases. Star Schema / MicroStrategy POC completed.
Consumption — MicroStrategy | Enablement | ◐ | POC concluded in dev. Connectivity to Databricks validated.
Use Case — Liquidity | Analysis | ● | Discovery and exploration to join Liquidity and CMOS data.
ML / AI | Enablement | ○ | Not enabled in TDVIP. GitHub Copilot and M365 Copilot available across TDS.